| NYSDEC Division of Environmental Remediation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | NYSDEC Contract No. C100611 Superintendent: NYSDEC PM: P. Long Consultant PM: I. Hofmann Consultant Site Inspectors: P. Lombardo, J. Brown |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Site Location: 1 Adams Blvd, E. Farmingdale, NY |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Weather Conditions |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| General Description | Clear |  |  |  |  |  |  | AM | Partly Cloudy |  |  |  |  |  | PM |  |  |  |  |  |  |  |  |  |  |
| Temperature | 50 |  |  |  |  |  |  | AM | 60 |  |  |  |  |  | PM |  |  |  |  |  |  |  |  |  |  |
| Wind | NNW |  |  |  |  |  |  | AM | NW |  |  |  |  |  | PM |  |  |  |  |  |  |  |  |  |  |
| # Health & Safety If any box below is checked “Yes”, provide explanation under “Health & Safety Comments”. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Were there any changes to the Health & Safety Plan? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | *Yes |  | No |  |  |  | NA |  |
| Were there any exceedances of the perimeter air monitoring reported on this date? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | *Yes |  | No |  |  |  | NA |  |
| Were there any nuisance issues reported/observed on this date? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | *Yes |  | No |  |  |  | NA |  |
| Health & Safety Comments |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| General safety precautions and PPE employed. Socially safe distances observed when possible. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Summary of Work Performed |  |  |  |  |  | Arrived at site: |  |  |  |  |  | 0715 |  |  |  | Departed Site: |  |  |  |  |  | 1400 |  |  |  |
| Onsite for routine monthly O&M activities (JB, MF 0800-1400) at SVE system and offsite DDC. Offsite DDC blower rotated. PL onsite 0715-0815 to attempt to extract PLC program. PLC not communicating w/ laptop. PL contacted EOS to troubleshoot. Different connection method must be tried. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Equipment/Material Tracking If any box below is checked “Yes”, provide explanation under “Material Tracking Comments”. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Were there any vehicles which did not display proper D.O.T numbers and placards? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | *Yes |  | No |  |  |  | NA |  |
| Were there any vehicles which were not tarped? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | * Yes |  | No |  |  |  | NA |  |
| Were there any vehicles which were not decontaminated prior to exiting the work site? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | * Yes |  | No |  |  |  | NA |  |
| Personnel and Equipment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Individual |  |  | Company |  |  |  |  |  |  |  |  |  | Trade |  |  |  |  |  |  |  | Total Hours |  |  |  |  |
| Pete Lombardo |  |  | EAR |  |  |  |  |  |  |  |  |  | Foreman |  |  |  |  |  |  |  | 1.0 |  |  |  |  |
| Jason Brown |  |  | EAR |  |  |  |  |  |  |  |  |  | Technician |  |  |  |  |  |  |  | 6.0 |  |  |  |  |
| Mike Ford |  |  | EAR |  |  |  |  |  |  |  |  |  | Technician |  |  |  |  |  |  |  | 6.0 |  |  |  |  |
| Equipment Description |  |  |  | Contractor/Vendor |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Quantity |  | Used |  |  |  |  |
| Van |  |  |  | EAR |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 1 |  | Yes |  |  |  |  |
| Sedan |  |  |  | EAR |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 1 |  | Yes |  |  |  |  |
| Pickup Truck |  |  |  | EAR |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 1 |  | Yes |  |  |  |  |
| Material Description |  | Imported/Delivered to Site |  |  | Exported off Site |  |  |  |  | Waste Profile (If Applicable) |  |  |  | Source or Disposal Facility (If Applicable) |  |  |  |  |  |  |  |  | Daily Loads |  | Daily Weight (tons)* |
| *On-Site scale for off-site shipment, delivery ticket for material received |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Equipment/Material Tracking Comments: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Visitors to Site |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Name |  |  |  |  |  |  | Representing |  |  |  |  |  |  |  |  |  |  | Entered Exclusion/CRZ Zone |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Yes |  |  |  |  | No |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Yes |  |  |  |  | No |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Yes |  |  |  |  | No |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Yes |  |  |  |  | No |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Yes |  |  |  |  | No |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Yes |  |  |  |  | No |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Yes |  |  |  |  | No |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Yes |  |  |  |  | No |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Yes |  |  |  |  | No |  |  |
| Site Representatives |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Name |  |  |  |  |  |  |  |  |  |  | Representing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Schedule Comments |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Issues Pending |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Interaction with Public, Property Owners, Media, etc. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| N/A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Include (insert) figures with markups showing location of work and job progress

| Site Photographs (Descriptions Below) |  |
| --- | --- |
| SVE system | SVE system |
| Offsite DDC | Offsite DDC |
| System#1 – connecting to PLC |  |

| Comments |  |  |
| --- | --- | --- |
| Site Inspector(s): PL, JB |  | Date: 5/7/20 |

DAILY HEALTH CHECKLIST

| Is social distancing being practiced? | Yes ☒ | No ☐ |
| --- | --- | --- |
| Is the tail gate safety meeting held outdoors? | Yes ☒ | No ☐ |
| Are remote/call in job meetings being held in lieu of meeting in person where possible? | Yes ☒ | No ☐ |
| Were personal protective gloves, masks, and eye protection being used? | Yes ☒ | No ☐ |
| Are sanitizing wipes, wash stations or spray available? | Yes ☒ | No ☐ |
| Have any workers/visitors been excluded based on close contact with individuals diagnosed with COVID-19, have recently traveled to restricted areas or countries, or are symptomatic (fever, chills, cough/shortness of breath)? | Yes ☐ | No ☒ |
| Comments: |  |  |

REMEDIAL ACTIVITIES AT PROPERTIES

| - Have anyone at this location been tested and confirmed to have COVID-19? | Yes ☐ | No ☒ |
| --- | --- | --- |
| - Is anyone at this location isolated or quarantined for COVID-19? | Yes ☐ | No ☒ |
| - Has anyone at this locaton had contact with anyone known to have COVID-19 in the past 14 days? | Yes ☐ | No ☒ |
| - Does anyone at this locaton have any symptoms of a respiratory infection (e.g., cough, sore throat, fever, or shortness of breath)? | Yes ☐ | No ☒ |
| - Does the Department and its contractors have your permission to enter the property at this time? | Yes ☐ | No ☐ |
| If Yes to any of 1-4 above: - If it is not critical that service/entry be carried out immediately and can be postponed until the risk of COVID-19 is lower, or can be accomplished remotely/without entry, postpone or conduct service without entry. - If it is critical that service/entry be carried out immediately, advise occupants that as a precaution and for our own protection, project personnel will be donning appropriate PPE* (including respiratory protection) - and do so prior to entry. | Yes ☐ | No ☐ |
| Comments: |  |  |

NUISANCE CHECKLIST

| Were there any community complaints related to work on this date? | Yes ☐ | No ☒ | N/A☐ |
| --- | --- | --- | --- |
| Were there any odors detected on this date? | Yes ☐ | No ☒ | N/A☐ |
| Was noise outside specification and/or above background on this date? | Yes ☐ | No ☐ | N/A☒ |
| Were vibration readings outside specification and/or above background on this date? | Yes ☐ | No ☐ | N/A☒ |
| Any visible dust observed beyond the work perimeter on this date? | Yes ☐ | No ☐ | N/A☒ |
| Any visible contrast (turbidity) beyond engineering controls observed on this date? | Yes ☐ | No ☐ | N/A☒ |
| Was turbidity checked at the Montauk Highway outfall? | AM ☐ | PM ☐ | N/A☒ |
| Were any property owners NOT provided advance notice for work performed on this property on this date? | Yes ☐ | No ☐ | N/A☒ |
| Was the temporary fabric structure closed at the end of the day? | Yes ☐ | No ☐ | N/A☒ |
| Has Contractor failed to protect all foundations and structures adjacent to and adjoining the site which are affected by the excavations or other operations connected with performance of the Work? | Yes ☐ | No ☐ | N/A☒ |
| If yes, has Contractor been notified? | Yes ☐ | No ☐ | N/A☒ |
| Comments: |  |  |  |