# SUMMARY

This page left blank intentionally. Please review the Project Work Plan for not-for-profits below. The Work Plan Detail must be complete with all outlined Objectives, Tasks, and Performance Measures, unless otherwise marked as “If applicable”.

If needed, please edit the Tasks and Performance Measures so they are applicable to the plan for your Project. Once complete, submit to WQIP Land Acquisition and DOW Fiscal Staff for review and approval prior to entry into SFS.

The Work Plan Detail CANNOT omit any steps outlined below and any deviations from the structure of this template must be confirmed with WQIP Land Acquisition Staff prior to entry into SFS.

PROJECT NAME:

CONTRACTOR SFS PAYEE NAME:

Project Name from Application

Awardee Title

CONTRACT PERIOD:	From:

To:

Contract Period from Application	 Contract Period from Application

Project Summary: A high-level overview of the project, including the overall goal and desired outcomes.

Below is a general outline WQIP Land Acquisition awardees can use when completing a project summary.

- Primary goal of the project

- Project Description

  - Drinking water source description and area targeted for protection

  - Number of parcels or acres being acquired through this grant, conservation easement vs. fee title, water frontage, etc.

  - Plans for restoration work, if applicable (i.e. goal is to purchase parcels with existing riparian buffer, X funds will be set aside if restoration work is needed, etc.)

  - Proposed public access, forestry or agriculture activities (if applicable)

- Performance Measures/Outcomes of the project

- A brief description of the monitoring and stewardship protocols

- A brief summary of the source of local match

Objective

- Work with willing landowners on conservation easements or fee simple acquisitions. Prepare WQIP Land Acquisition required documentation for review and approval by DEC.

Task

  - Obtain sale agreements with landowner(s).

Performance Measures

    - Sale agreement with landowner – Executed sale agreement with landowner and awardee.

Task

  - Provide municipal notification letter to DEC

Performance Measures

    - Utilizing the municipal notification letter template on the WQIP Land Acquisition Toolkit webpage, submit a copy of the letter to DEC as well as receipt of it being sent to the municipality in which the parcel(s) are situated. The municipality must approve of the acquisition or not respond within 90 days of receipt for the acquisition to continue.

Task

  - Draft conservation easement utilizing WQIP Conservation Easement Template. Complete a baseline documentation report. (If acquiring a conservation easement rather than outright purchase/fee title acquisition).

Performance Measures

    - Submit conservation easement to DEC for review - Submit completed WQIP Conservation Easement Template to DEC for review and approval.

    - Baseline Documentation Report(s) – A completed BDR prepared by awardee and submitted to DEC.

Task

  - Obtain Title Report.

Performance Measures

    - Obtain title report and submit to DEC for review with other required documentation.

Task

  - Obtain appraisal report(s) meeting USPAP standards.

Performance Measures

    - Appraisal report(s) completed by a NYS-certified general real estate appraiser – The completed appraisal report(s) will provide fair market value for the acquisition(s). Appraisals submitted to DEC for review and approval.

Task

  - Obtain a survey meeting DEC standards.

Performance Measures

    - Submit a survey meeting DEC and WQIP Land Acquisition program standards for review and approval. Utilize survey resources found on the WQIP Land acquisition toolkit webpage.

Task

  - Complete title review, cure title defects, if necessary for property to obtain necessary reviews.

Performance Measures

    - Clear title/attorney approval – Obtain awardee legal counsel approval of title documents.

Task

  - Complete a Phase I Environmental Site Assessment.

Performance Measures

    - Obtain an ASTM-compliant Phase I Environmental Site Assessment prepared by an official Environmental Professional (EP) under ASTM and EPA guidelines. Submit to DEC for review and approval.

Task

  - Draft Notice of Grant/deed recital language for DEC approval. Acquire and record deed.

Performance Measures

    - Recorded deed(s) – Draft deed containing Notice of Grant/Environmental Conservation Law (ECL) recital language for DEC approval. Confirmation and submittal to DEC of the recorded deed at County Clerk’s office with survey attached after closing. Purchase price approved by DEC>

Task

  - Complete Public Access Plan (If applicable).

Performance Measures

    - Submit required Public Access Plan utilizing Public Access Plan template on the WQIP Land Acquisition for review and approval by DEC. Obtain DEC approval for passive recreational activities.

Task

  - Submit completed Tier 3 Agricultural Environmental Management (AEM) Plan (If applicable).

Performance Measures

    - Tier 3 AEM Plan – submit completed AEM Tier 3 plan to DEC.

Task

  - Submit completed Forest Management Plan (If applicable).

Performance Measures

    - Submit required Public Access Plan utilizing Public Access Plan template on the WQIP Land Acquisition Toolkit webpage for review and approval by DEC. Obtain DEC approval for passive recreational activities.

Objective

- Riparian Buffer Restoration/Maintenance (If applicable).

Task

  - Identify which parcels need riparian buffer restoration or maintenance and develop Riparian Buffer Maintenance Plan(s).

Performance Measures

    - List of Parcels – List of parcels needing riparian buffer restoration or maintenance to meet program requirements.

    - Submit required Riparian Buffer Maintenance Plan(s) utilizing the Riparian Buffer Maintenance Plan template on the WQIP Land Acquisition Toolkit webpage for review and approval by DEC.

    - Planting material acquisition – obtain restoration/planting material.

    - Removal of invasive species and plant native vegetation – Confirmation of removal and planting from awardee staff and/or subcontractor.

    - Monitoring and maintenance of riparian buffer/restoration – Annual monitoring protocol of restoration by awardee and/or subcontractor.

Objective

- Required Post Closing Documentation

Task

  - Final title policy with acceptable omissions.

Performance Measures

    - Submit final title policy with acceptable omissions to DEC for record keeping.

Task

  - Obtain Project shapefile from surveyor.

Performance Measures

    - Obtain project shapefile based on the boundary survey in the projection UTM Zone 18N, NAD 83. Submit to DEC for record keeping.

Task

  - NYS DEC Signage.

Performance Measures

    - Place required signage on the subject property utilizing Attachment X of the contract. Send a photo of the sign to DEC for record keeping